Health Extended Alliance for Innovative Therapies, Advanced Lab-research, and Integrated Approaches of Precision Medicine (PE_00000019)

BANDO A CASCATA

spoke N. 2 INTELLIGENT HEALTH

ALMA MATER STUDIORUM - Università di Bologna

AVVISO PUBBLICO PER LA SELEZIONE DI PROPOSTE PROGETTUALI da finanziare sul territorio nazionale CON PREVALENZA DI RICADUTE NELLE REGIONI DEL MEZZOGIORNO per il rafforzamento della filiera di medicina di precisione nell’ambito DEL PROGRAMMA DI RICERCA DEL PARTENARIATO ESTESO “HEAL ITALIA – HEALTH EXTENDED ALLIANCE FOR INNOVATIVE THERAPIES, ADVANCED LAB-RESEARCH, AND INTEGRATED APPROACHES OF PRECISION MEDICINE” – PE_00000019 A VALERE DELLE RISORSE del Piano Nazionale di Ripresa e Resilienza (PNRR), Missione 4 “Istruzione e Ricerca” – Componente 2 “Dalla Ricerca all'Impresa” – Investimento 1.3, finanziato dall’Unione europea – NextGeneration EU – a valere DEll’Avviso pubblico del Ministero dell'Università e della Ricerca n. 341 del 15.03.2022 (CUP J33C22002920006)

Annex 1 – Project PROPOSAL

Title and ACRONYM: 3D-guided roBotIc Surgery based on advanced navigaTiOn systems and aUgmented viRtual realitY (bistoury)

Topic addresses: topic 3 - Developing AI techniques for augmented reality in robotic surgery

# Section 1. Details of the participating subject

# Partner N.1 With Lead Role

| Lead proponent |  |
| --- | --- |
| Name of the proposing entity | Università Campus Bio-Medico di Roma (UCBM) |
| Indication of the Legal form | Private University |
| Tax ID code | 97087620585 |
| VAT number | 04802051005 |
| Registered office address | Via Álvaro del Portillo, 21 - 00128 Roma |
| Operational headquarters address (intervention unit) | Via Álvaro del Portillo, 21 - 00128 Roma |
| ATECO code (for businesses only) | 85.42 “ISTRUZIONE UNIVERSITARIA E POST-UNIVERSITARIA; ACCADEMIA E CONSERVATORI” |
| REA number (for businesses only) | 1455921 |
| Attorney | Gianfilippo Capriotti |
| E-mail | g.capriotti@unicampus.it ; grantoffice@unicampus.it |
| PEC | arearicerca@postasicura.unicampus.it |
| Phone number | +39 06.22541.1 |

# Partner No. 2 Associated

| Subject Partner N 2 |  |
| --- | --- |
| Name of the proposing entity | Teleconsys |
| Indication of the Legal form | S.p.a. (Società per azioni) |
|  | Medium enterprise |
| Tax ID code | 07059981006 |
| VAT number | 07059981006 |
| Registered office address | Via Groenlandia, 31 - 00144 - Roma (ROMA) |
| Operational headquarters address (intervention unit) | Via Groenlandia, 31 - 00144 - Roma (ROMA) |
| ATECO code (for businesses only) | 6201 |
| REA number (for businesses only) | 1007526 |
| Attorney | Marco Massenzi |
| E-mail | info@teleconsys.it |
| PEC | teleconsys.mail@postecert.it |
| Phone number | +39 06 20396767 |

# Partner No. 3 Associated

| Subject Partner N 3 |  |
| --- | --- |
| Name of the proposing entity | Fondazione Policlinico Universitario Campus Bio-Medico |
| Indication of the Legal form | Private foundation |
| Tax ID code | 96493500589 |
| VAT number | 16328971003 |
| Registered office address | Via Alvaro del Portillo, 200, 00128, Roma |
| Operational headquarters address (intervention unit) | Via Alvaro del Portillo, 200, 00128, Roma |
| ATECO code (for businesses only) | 86.10.3 |
| REA number (for businesses only) | RM-1658188 |
| Attorney | Gianfilippo Capriotti |
| E-mail | G.capriotti@policlinicocampus.it Grantoffice@policlinicocampus.it |
| PEC | Ricerca@pec.policlinicocampus.it |
| Phone number | +39 0622541-9146/9186/9126 |

SECTION 2. GENERAL INFORMATION

| Project Title |  | 3D-guided roBotIc Surgery based on advanced navigaTiOn systems and aUgmented viRtual realitY |
| --- | --- | --- |
| Acronym | BISTOURY |  |
| Reference Topic of the Spoke | Topic 3 - Developing AI techniques for augmented reality in robotic surgery |  |
| Duration (max 15 months) | 15 |  |
| Total budget in euros | 475.539,50 € |  |
| Main contact person (in case of collaborative project, please indicate a project coordinator) (Surname, name, affiliation, e-mail, telephone number) | Loredana Zollo Unit of Advanced Robotics and Human-Centred Technologies l.zollo@unicapus.it +39 06.22541.9632 |  |
| Initial TRL and brief description | The project starts from TRL 3 and aims to progress to TRL 4-5, evolving from already designed basic concepts to validation in a controlled and relevant environment. A brief description of already developed solutions which will be the starting point of the BISTOURY project is reported below. Preoperative 3D reconstruction of a virtual model of the patient from medical images Teleconsys worked as part of a consortium that developed a 3D reconstruction process, from photogrammetric images, consisting of the following steps: 1) Denoise Blurry Filter; 2) Application of Multi-SIFT (Scale-Invariant Feature Transform) methods and algorithms to identify salient points or areas and describe them uniquely; 3) MultiSIFT Matcher, Identification of homologous points and comparison of keypoints between all images in the dataset; 4) MergeMatching, grouping of homologous points and mapping identical keypoints in different images; 5) Bundle Adjustment, reduction of the reprojection error of the observed points obtained by using a sparse variant of the Levenberg-Marquardt non-linear least squares algorithm, which converges rapidly; 6) Sparse Point Cloud generation; 7) Dense Point Cloud generation with application of Multi-View Stereo algorithms to optimise image/geometry coherence; 8) Mesh and texture generation: creation of surfaces from the dense cloud of points (using Poisson/Delaunay algorithms); 9) Mesh Reduction, reducing the number of polygonal mesh faces, minimising geometric and texture distortion. The process result is at prototype level and can be estimated at a maturity level of TRL 3 in the context of this proposal. The ambition of the BISTOURY project is to optimize the developed solutions and test them in relevant environment (TRL 4-5). Intraoperative 3D reconstruction of the surgical scene from endoscopic camera UCBM has already started to work on a novel pipeline for intraoperative 3D reconstruction of the surgical scene which is based on i) ZOE network for effective monocular depth estimation, ii) unsupervised technique employing CycleGANs for monocular pose estimation, and iii) 3D reconstruction algorithms for point cloud generation. The developed pipeline has been preliminary trained and tested on 300 intra-operative monocular videos acquired by FPUCBM in real MIRS (Minimally Invasive Robotic Surgery) and laparoscopy interventions through the HUGO platform and laparoscopic cameras available at FPUCBM (TRL 3). With the BISTOURY proposal, the ambition is to optimize the developed pipeline and test it intraoperatively in laboratory and relevant environment (TRL 4-5). Optoelectronic-based algorithms for model calibration and alignment UCBM has already developed marker-based methods for real-time tracking of the human body through optoelectronic systems and tested them in laboratory settings for various applications (TRL 4). In the field of Robotic Surgery, the use of marker-less solutions based on lasers was also investigated allowing intraoperative tracking of patient’s involuntary movements. These solutions have been tested in simulation environments (TRL3). With the BISTOURY project, the ambition is to adapt already developed solutions for real-time tracking of the human body and use them for calibration and alignment of preoperative and intraoperative 3D models of the patient. Adapted solutions will be then tested in relevant environment (TRL 4-5). Surgical data synthesis and privacy preservation UCBM developed solutions [1][2] for surgical data synthesis and privacy preservation rely on two key components: LatentAugment, which enhances the GAN model for improved synthetic image diversity and fidelity, and GAN Ensemble, which optimizes GAN selection and training cessation, simplifying the model choice for researchers in various applications. The developed solutions have already undergone preliminary testing in the medical imaging domain, focusing on technologies like CT and MRI scans (TRL 3). The BISTOURY project now aims to adapt and refine these solutions specifically for use in surgical contexts. MIRS robotic platforms BISTOURY will rely on a previously developed prototype of MIRS platform [3] integrated and preliminary tested by UCBM in laboratory settings on phantoms (TRL 3) for urology applications (e.g. percutaneous nephrolithotripsy surgeries). The MIRS platform includes: i) a master device made of a haptic interface (Novint Falcon), ii) a 7 DoF slave robot (Kuka LWR 4+) and iii) a bidirectional master-slave control architecture (the slave robot control is an adaptation of a previously patented approach [4][5][6] specifically designed by UCBM for spinal surgery applications). The ambition of BISTOURY project is to advance the developed prototype, by integrating an additional slave robot and master device, and adapt and optimize the developed master-slave control architecture for bimanual operations. The platform will be then integrated with AI solutions and AVR and tested in laboratory and relevant environment (TRL 4-5). |  |
| Final TRL - higher than three and short description | BISTORY ambition is to advance already developed prototypes from TRL 3 to TRL 4-5. To do this, the project will focus on refining already developed solutions, demonstrating their compatibility with clinical MIRS platforms (such as Hugo robot) and validating them in relevant environment on cadavers. The ultimate goal of BISTOURY is to demonstrate the prototype's potential in real-world surgical applications and mark a pivotal step towards the commercial viability of the proposed solutions. |  |
| Keywords (Indicate the main significant keywords of the project separated by commas) | Precision Medicine, Minimally Invasive Robotic Surgery, Artificial Intelligence, Virtual Reality |  |

Project abstract (maximum 1500 characters including spaces)

BISTOURY leverages the multidisciplinary expertise of its team, made of engineers and clinicians, who have a solid background and experience in the field of robotics, computer science, artificial intelligence, computer vision, and surgery, to advance precision surgery with 4.0 technologies. The project aims to minimize surgeon errors and surgery duration through an integrated system combining MIRS, AVR, and innovative AI methods. This system enhances surgeons' anatomical perception through visual instructions and supports intraoperative decision-making for enhanced navigation into the anatomical structures. The project objectives include: i) Improving preoperative 3D model accuracy (>80% expected); ii) Advancing AI for better intraoperative 3D reconstruction and alignment (>80% expected accuracy); iii) Enhancing surgical simulation and data security, aiming for a 20% improvement with advanced GAN models; iv) Boosting surgeons' perception of anatomical structures during surgery, reducing surgeons errors in recognizing anatomical tissues and organs by 20%; v) Demonstrating compatibility with a MIRS platform ( it is expected that 5 surgeons will test the platform on 5 cadavers, and system performance will be assessed through all the previous indicators). BISTOURY promises to transform surgical procedures, enhancing intervention accuracy, minimizing errors, shortening operation and recovery times, and ultimately improving patient outcomes.

Profile of the proposer (s).

Partner N.1 – UCBM (Lead Role) UCBM is a private academic institution that will rely on the strong experience of the involved research units, i.e. Advanced Robotic and Human Centred Technologies (CREO - website) and Computer Systems and Bioinformatics (CoSBi - website), to carry out the project activities. CREO unit, led by Loredana Zollo, has a solid background in the fields of biomedical robotics, biorobotics and biomechatronics, and develops robotic and mechatronic technologies for customized human-robot interaction. CoSBi, led by Paolo Soda, specializes in intelligent data analysis for industrial and biomedical applications. Research areas include signal processing, artificial intelligence, multi-parameter and multimodal analysis, and explainable AI. BISTOURY project group: - Loredana Zollo (Full professor, Female) – Project Coordinator - Senior expert in robotics and bioengineering (Dean of Engineering at UCBM) website - Paolo Soda (Full professor, Male) – Senior expert in Computer Science (Research Coordinator of Engineering at UCBM) website - Francesca Cordella (RTD-B, Female) – Expert in robotics and optoelectronics systems website - Clemente Lauretti (RTD-A, Male) – Expert in robotics, system integration and control systems website - Rosa Sicilia (RTD-A, Female) – Expert in high-performance computing and large datasets management website - Guido Manni (PhD student, Male) – Expert in AI for 3D reconstruction from endoscopic videos - Rita Molle (PhD student, Female) – Expert in AI for biomedical robotics

Partner N.2 – Teleconsys Teleconsys is an innovative SME operating to support the digitalization of businesses and PAs. The company adopts the Open Innovation model and offers systems integration, application development and cybersecurity services, designing and implementing innovative solutions. R&D has addressed developments on Agritech, 3D Digital Heritage, IoT network security, data validation through oracles, distributed digital identity, using technologies such as Edge Computing, AI, xR, 5G, DLT, DID. Currently, we are focusing on Web 4.0 technologies and in particular on DLT (especially on direct acyclic graph technologies), Generative AI, xR & metaverse and on the creation of computing algorithms suitable for quantum computing. The working group is the following: - Marco Chessari (M), graduated in Physics, Chief Innovation Officer, UNI 11814 Innovation Manager: Enterprise Team Coordinator - Giordano Pescetelli (M), Biomedical Engineer, Innovation Consultant, deep tech passionate: Solution Architect - Daniele Di Noto (M), Intelligent Systems Engineer, Innovation Consultant, AI expert, xR developer: AI Engineer - Massimo Capurro Lladò (M), Intelligent Systems Engineer, Innovation Consultant, DLT & xR developer: SW Developer/Tester - Greta Grillo (F), Biomedical Engineer, PhD candidate of the National Doctorate in AI (Area Health and Life Sciences), expertise on image analysis: AI Medical Data Engineer

Partner N.3 – FPUCBM The Urology Department at FPUCBM is a specialized team focused on minimally-invasive procedures and precision medicine. Since October 2022, we have integrated robotics, particularly the Hugo RAS System, into our practice to elevate treatment standards. Our team's robust background in minimally-invasive surgery extends to active contributions in the development and application of the Hugo RAS System, fostering a deep understanding of its capabilities in diverse surgical contexts. In precision medicine, our research initiatives target personalized interventions, aligning with our commitment to tailoring medical treatments to individual characteristics. The Hugo RAS System has proven effective in enhancing surgical accuracy, showing promise for advancing minimally invasive techniques. We actively contribute to the field through continuous engagement with the latest research and publications, ensuring our experiences are both hands-on and informed by the latest technological developments. BISTOURY project group will include the following participants: - Rocco Papalia (Full Professor of Urology, Male) – Project Clinical Investigator - Francesco Prata (Urology consultant, PhD student on AI) – Project Participant

BISTOURY team members synergize their expertise and resources to achieve the project ambitious objectives by effectively sharing risks and results. UCBM team is a multidisciplinary team of experts, having strong experience in the field of robotics, computer vision and AI. It will lead the project coordination and management, dissemination and exploitation (WP1) and will develop ii) AI for intraoperative 3D reconstruction and AVR (WP4), iii) Simulation tests (WP5) and iv) Prototype of the BISTOURY platform (WP6). Teleconsys, by leveraging on its solid background in developing AI for 3D reconstruction and strong experience in using medical imaging technologies, 3D scanning and modelling software, will lead the development of AI solutions for preoperative 3D reconstruction of the patient model (WP3). FPUCBM has a solid background in minimally invasive surgery and will rely on its extensive experience in the use of the HUGO RAS to actively contribute to the development of BISTOURY cutting-edge solutions, by providing valuable insights into the design process. FPUCBM will also lead user needs analysis and clinical validation (WP2). A strategic approach to intellectual property management will be employed, thanks to the involvement of a company in the project team, ensuring that innovations are protected while facilitating technology transfer and commercialization. The project will work closely with legal experts to navigate patenting, licensing, and collaboration agreements.

DNSH principle

The BISTOURY project strictly adheres to the "Do No Significant Harm" (DNSH) principle, ensuring that its innovative surgical robotics align with the broader environmental and social objectives set by the European Commission's taxonomy for sustainable activities.  BISTOURY adheres to strict environmental standards in all phases, from development to implementation. The use of digital technologies reduces the need for physical materials (such as dummy models of the patients where the surgeons can plan surgeries and train on procedures), minimizing waste and energy consumption.

SECTION 3 - TECHNICAL DESCRIPTION OF THE PROJECT

Project Acronym: BISTOURY

Project Title: 3D-guided roBotIc Surgery based on advanced AI for surgical navigaTiOn and aUgmented viRtual realitY

Proposer/partnership

| Partner no. * | Partner's name | In the case of companies, indicate the size of the company |
| --- | --- | --- |
| 1 (Lead partner) | UCBM |  |
| 2 | Teleconsys | Medium Enterprise |
| 3 | FPUCBM |  |

- Detailed description of the project (Maximum 3 pages)

  - General objective and specific objectives of the proposal.

Every year, hundreds of millions of surgeries are performed worldwide; 310 million surgical operations were performed globally in 2012, and this number has increased over the years. About 15% of patients who underwent surgical intervention suffered from postoperative morbidity, 1-4% of them died early after surgery and up to 7.7% died within 30 days of surgery. This mortality rate increased over the last decade up to 14% of the deaths worldwide [8]. Surgeon errors are among the main factors associated with mortality and morbidity of patients after surgery [9][10], followed by prolonged operative duration which increases the risk of postoperative infections (meta-analyses demonstrated a 14% increase in the likelihood of complications for every 30 minutes of additional operating time [11]). Robot-assisted surgery has the potential to enhance patient post-operative outcomes due to its evident advantages over traditional surgery [12][13]. In 2017, 877.000 robot-assisted surgeries were performed worldwide; among them, the majority of operations were in gynaecology (28,73%), general surgery (28,05 %) and urology (13,45%) [14]. Robots can offer a high degree of dexterity, compared to the human hand, making surgeons able to access difficult-to-reach areas and perform intricate tasks with increased precision and improved ergonomics [15][16]. The use of robotic arms also filters and scales the surgeon's hand movements, minimizing hand tremors and offering steady control during delicate procedures [17][18]. Moreover, robotic surgery also facilitates minimally invasive techniques, reducing the size and number of incisions. This can result in smaller scars, less post-operative pain, and a faster recovery for patients [19]. Despite the significant advantages offered by Minimally Invasive Robotic Surgery (MIRS), notable underuse of these robotic systems is observed: the use of robotic surgery for all general surgery procedures is shyly increased from 1.8% to 15.1% in the last decades, but traditional open surgery and laparoscopy are still the most prevalent (32.4% and 52.5%, respectively) [20]. Among the main reasons there are the lack of specialized training and certification for surgeons [21] and the limited generalization and adaptation of robotic systems to different surgical scenarios [22], which do not justify in most cases the high cost of acquisition and maintenance of robotic systems and instruments [23]. Furthermore, another factor that discourages surgeons from using robots is the surgeon’s altered perception of anatomical structures during surgery, prevalently due to the absence of tactile feedback in commercially available MIRS platforms [24], such as the Hugo robot and Da Vinci SP among others (mostly employed in urology surgery [25]). This poses a significant limitation for surgeons, who have to rely solely on visual information, to recognise anatomical structures and make informed decisions intraoperatively, thus increasing the risk of errors. Artificial Intelligence (AI) and Computer Vision (CV) represent robot-allied technologies that can importantly contribute to improving surgical procedures. They can provide surgeons with advanced tools for enhanced decision-making support and surgical navigation guidance through the anatomical structures both preoperatively and intraoperatively [26]. The integrated approach robotics-AI-CV has the potential to revolutionize surgical procedures by improving precision surgery, minimizing surgeon errors, reducing the duration of the intervention and recovery times and ultimately enhancing patient outcomes.  BISTOURY has the ambition to significantly contribute to the implementation of 4.0 technologies in precision surgery, for the minimization of surgeon errors and reduction of surgery duration, by proposing an integrated system based on MIRS, Augmented Virtual Reality (AVR) and a new pipeline of AI methods which provide surgeons with i) enhanced perception of the anatomical structures through the combination of visual instructions and haptic feedback, ii) intraoperative support to the surgeon’s decision-making ii) and guidance for navigation into the anatomical structures.  The literature already offers AI and CV solutions combined with 3D-guided robotic surgery, but they still suffer from several limitations that BISTOURY will try to address. First, current AI solutions for advanced decision-making support and navigation guidance in MIRS are limited by the ability to faithfully reconstruct a preoperative 3D model of the patient and automatically align it intraoperatively on a 3D reconstruction of the surgical scene. This has a negative impact on systems reliability and clinical translation. The use of 3D models reconstructed from preoperative Computed Tomography (CT) or Magnetic Resonance Imaging (MRI) scans can offer valuable insights and aids in preoperative planning and decision-making [27]; however, their adoption is limited by i) the lack of functional information of the reconstructed models, which only provide information about the anatomical morphology of the patient [28] and ii) static representations of anatomy which do not account for real-time changes that may occur during surgery, such as tissue deformation or unexpected variations in anatomy [29]; iii) difficulty to ensure both high fidelity and high diversity of the images synthesized by generative AI methods to cope with the occlusions given by surgical instruments of the camera view, creating substantial gaps in visual information, crucial for accurate 3D reconstruction and pose estimation, iv) lack of training data or, when available, the need to be compliant with GDPR needs. Second, the integration of preoperative models into surgical navigators is still limited by the difficulty of accurately reconstructing an intraoperative 3D representation of the surgical scene acquired by an endo-camera and correctly aligning it to the preoperative model. Currently, this alignment is not automatically performed in clinical practice, leading to potential errors due to the manual overlaid of the surgical scene to the preoperative model [30][31].  Finally, the compatibility of proposed research solutions with clinical robotic platforms remains a challenge, due to the heterogeneity of information needed by these approaches to work, which sometimes cannot be collected from the surgical scene by means of existing surgical platforms. For instance, in most cases, CV algorithms for 3D reconstruction require depth information from the surgical scene, which cannot be collected from standard monocular endoscopes of some commercial surgical platforms [32]. The BISTOURY proposal wants to address the aforementioned open issues through the following specific objectives. SO1 - To improve accuracy in the 3D reconstruction of a functional non-static preoperative 3D model of the patient BISTOURY wants to develop highly accurate 3D models of the patients that integrate additional layers of data, such as patient-specific physiological data and functional aspects of the human anatomy. Moreover, the model will be compatible with intraoperative live updates, which include dynamic changes (due for example to tissue deformation) measured from endoscopic camera. Moreover, it will optionally allow estimating applied stresses on tissues, based on a priori knowledge of the tissue stiffness and measured deformation, and convey it to the surgeon as visual feedback. To achieve this objective it will rely on the active involvement of FPUCBM in the project who will be in charge of collecting the pre-operative surgical data (including CT and/or MRI images and patients’ physiological parameters) needed to build the patient model. SO2 - To propose advanced AI methods for improved intraoperative 3D reconstruction of the surgical scene and automatic alignment to the preoperative model of the patient BISTOURY has the ambition to employ a novel pipeline based on CycleGANs and Zoe Neural Network [33] for accurate 3D reconstruction of the surgical scene from a monocular endoscopic camera and automatically align it to a pre-operative model of the patient thanks to the use of optoelectronic systems. The proposed methods will be trained on intraoperative surgical videos of real interventions acquired by means of the HUGO platform endoscopic camera. SO3 - To Enhance Surgical Simulation and Data Security: Developing Advanced GAN Models with Comprehensive Quality Assessment and Robust Privacy Preservation BISTOURY wants to develop advanced GAN models for fast, high-quality surgical data synthesis, focusing on realism and diversity. Quality is monitored using metrics such as the Fréchet Inception Distance [34] and Precision and Recall [35], and by testing in practical surgical simulations for applications such as planning and outcome prediction. The project also integrates Explainable AI for enhanced transparency and applies rigorous privacy and data security measures, including differential privacy, to ensure protection against data breaches [36]. SO4 – To improve the surgeon’s perception of the anatomical structures during surgery (through Augmented Reality) and enhance navigation performance through the anatomical structures The surgeon will be provided with an augmented perception of the anatomical structures through Immersive Virtual Reality; thanks to the preoperative virtual model, which is automatically overlayed on the surgical scene acquired by the endoscopic cameras, the surgeon is allowed to see behind the tissues and organs and to make informed decisions about which tissue requires gentle manipulation and/or which can be cut intraoperatively. This will reduce the risk for the surgeon of involuntary damaging delicate tissues such as nerve roots, blood vessels etc. SO5 – To demonstrate compatibility of the proposed approaches with a MIRS platform and validate it on cadavers The proposed approaches will be firstly integrated into a virtual simulator, to demonstrate their compatibility with the Hugo robotic platform; subsequently, they will be integrated into a real Robotic Research Platform for tests on cadavers with expert surgeons recruited by FPUCBM.

  - Implementation strategy, results and expected impacts of the proposal.

To achieve the BISTOURY objectives, a highly interdisciplinary research approach organised into 6 work packages (WPs), described in Sect.2.1, is proposed. For each SO, the implementation strategy, expected results (Deliverables and Milestones) and impacts are reported in the following. SO1: Implementation strategy (WP3): •Collection of pre-operative surgical data including CT and/or MRI images and patients’ physiological parameters •Development of advanced CNN-based algorithms for the segmentation of anatomical structures from preoperative medical images (CT and MRI)•Development of advanced methods, based on mesh generation from segmented medical images (CT and/or MRI)  and Finite Element, for 3D reconstruction of a preoperative virtual model of the patient that is compatible with intraoperative live updates, which include dynamic changes like tissue deformation measured from endoscopic camera. Expected results: Report on 3D model (D2) Expected impacts: •The developed AI solutions will be able to build a functional preoperative 3D model of the patient with an accuracy higher than 80%. SO2: Implementation strategy (WP4): • Collection of intra-operative surgical videos will be acquired by the HUGO endoscopic camera and recorded by the Digital Surgery 1 (DS1) System.• Development of a novel pipeline based on CycleGANs and Zoe Neural Network for intra-operative 3D reconstruction of the surgical scene from monocular cameras and registration to a preoperative model of the patient ensuring accurate alignment using optoelectronic systems Expected results:  1st version of AI algorithms and AVR preliminary tested (M1) Expected impacts: •The developed pipeline will be able to build a 3D representation of the surgical scene from endoscopic monocular cameras and automatically align it to the preoperative model with an accuracy higher than 80%. SO3: Implementation strategy (WP4, WP5): • Developing GAN models for high-fidelity, diverse, and rapid surgical data synthesis • Creating and refining quality assessment metrics for synthetic surgical data • Extensively testing synthetic images in surgical imaging and procedural simulations • Using Explainable AI to improve transparency and understanding of the generative process • Ensuring robust privacy and security in data generation Expected results: 1st version of AI algorithms and AVR preliminary tested  (M1)  Expected Impacts: • Improved accuracy and reliability (>80%) in synthetic surgical imaging • Increased trust and comprehension of synthetic images through Explainable AI • Enhanced data security and adherence to privacy standards in synthetic data generation (improved by 20%). SO4: Implementation strategy (WP4):  •Development of Augmented Virtual Reality for real-time support to the surgeon’s decision-making• Development of a MIRS platform and integration with optoelectronic system. Expected results: 1st version of AI algorithms and AVR preliminary tested  (M1). Expected impacts: • The developed AVR will reduce surgeons’ errors by 20% in recognizing specific tissues and organs. SO5: Implementation strategy (WP2, WP5, WP6): •Identification of target surgical scenarios •Integration of AI solutions on a virtual simulator of the HUGO robotic platform and experimental validation in simulation environment •Integration of AI solutions on a MIRS research platform and experimental validation of expert surgeons on cadavers Expected results • Prototype of the integrated MIRS platform validated (M2)• Report on simulation and experimental tests (D3, D4). Expected impacts: •The integrated RAS platform will be tested by 10 non-expert users in laboratory settings on a phantom and 5 surgeons in clinical settings on 5 cadavers (means of verification are all the previous indicators).

- Realization and execution (Maximum 2 pages)

  - Work plan.

The BISTOURY workplan is broken down in 6 Work Packages (WP), addressing the project objectives over a project duration of 15 months. Figure 1-2 shows the overall structure of the project workplan indicating the, allocated resource and timetable for each WP and task in the GANTT chart. Moreover, the articulation of the project's activity lines is shown in the PERT chart of Figure 2. Deliverables and Milestones are reported in Tables 1-2.

Figure 1 - Workplan

Figure 2 - PERT diagram

Figure 2 - PERT diagram

| Table 1 – List of Deliverables |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Deliverable | Deliverable description | WP | Lead part. | Type | Due date |
| D1 | Report on user needs | WP2 | FPUCBM | R | m4 |
| D2 | Report on 3D model | WP3 | Teleconsys | R | m10 |
| D3 | Report on simulation tests | WP5 | UCBM | R | m13 |
| D4 | Report on final experiments | WP6 | UCBM | R | m15 |

| Table 2 – List of Milestones |  |  |  |  |
| --- | --- | --- | --- | --- |
| Milestone | Milestone description | WP | Due date | Means of verification |
| M1 | 1st version of AI algorithms and AVR preliminary tested | WP3, WP4 | m8 | Algorithms tested |
| M2 | Prototype of the integrated MIRS platform validated | WP6 | m13 | Prototype validated |

Risk Management.

| Risk description | WP | Mitigation strategy |
| --- | --- | --- |
| De-synchronization of tasks and WPs due to slow progress or unforeseen delays (LOW) | WP1 | Active project management and consequent progress monitoring. Project plenary meetings will allow re‐allocating resources and/or re‐scheduling activities as necessary |
| Not getting access to end-users with adequate expertise and familiarity with surgical robots (LOW) | WP2 | FPUCBM in the project will be essential to mitigate this risk; FPUCBM is provided with the clinical platform HUGO and expert surgeons familiar with robot-assisted surgery |
| The developed solutions do not achieve the expected technical performance and do not meet the expectations of target end-users (MEDIUM) | WP3, WP4,WP5, WP6 | The iterative approach and the involvement of target end-users since the beginning of the project will ensure the design of solutions that are compliant with the technical specifications and tailored to the users’ needs |

  - Innovation of the project.

BISTOURY’s innovative approach based on cutting-edge combination of AI and VR is designed to tackle existing challenges in surgery by ensuring compatibility with current systems and enhancing the reliability and adoption of new technologies. The project starts from TRL 3 and aims to progress to TRL 4-5, evolving from already designed basic concepts to validation in a controlled and relevant environment. The innovation type is product-focused, specifically on developing a sophisticated robotic surgery system that incorporates advanced AI algorithms and VR for intraoperative decision-making support and navigation guidance. The project originality with respect to the state-of-the-art is detailed in the Table.

| State-of-the-art | BISTOURY innovation |
| --- | --- |
| Preoperative 3D models proposed in the literature present limited functional information and do not capture the physiological aspects of tissues and organs. Moreover, they are static representations of anatomy and do not account for real-time deformations that may occur during surgery [37] | BISTOURY wants to develop non static 3D models of the patients that integrate additional layers of data, such as patient-specific physiological data and functional aspects of the human anatomy thanks to advanced segmentation methods based on CNNs that allow the surgeon to distinguish different tissues and organs. |
| The alignment of the preoperative model to an intraoperative 3D representation of the surgical scene is still manually performed by surgeons. Moreover, methods for 3D reconstruction are not compatible in most cases with monocular endoscopic cameras [30][31]. | BISTOURY has the ambition to employ CycleGANs and Zoe Neural Network to develop a novel pipeline for accurate 3D reconstruction of the surgical scene from a monocular endoscopic camera and automatically align it to a pre-operative model of the patient thanks to the use of optoelectronic systems. |
| Commercially available solutions do not provide surgeons with an augmented perception of manipulated tissues (e.g. presence of blood vessels and other delicate tissues behind [22]) | BISTOURY will combine AVR, advanced segmentation approaches based on CNNs (e.g. UNet) and novel 3D model update techniques from real tissue deformation to provide the surgeon with an enhanced perception of manipulated tissues. |
| The limits in Enhanced Surgical Simulation and Data Security are twofold. Firstly, there are significant concerns regarding data privacy, as the use of patient data in surgical simulations raises ethical questions and potential security breaches [38]. Secondly, there is a need for rigorous validation processes and standardized protocols to ensure reliability and effectiveness [39]. | BISTOURY will develop advanced GAN models for fast, high-quality surgical data synthesis, focusing on realism and diversity. Quality is monitored using metrics such as the Fréchet Inception Distance and Precision and Recall, and by testing in practical surgical simulations for applications such as planning and outcome prediction. The project also integrates Explainable AI for enhanced transparency and applies rigorous privacy and data security measures, including differential privacy, to ensure protection against data breaches |

- Impact (Maximum 2 pages).

BISTOURY aligns with HEAL ITALIA's goals, pushing boundaries in precision medicine and robotic surgery with its innovative integration of 3D-guided robotic surgery, AI, and AVR. This integration advances surgical accuracy, safety, and efficiency. BISTOURY pioneers non-static 3D patient models, enhancing preoperative planning and surgical navigation. Its novel AI pipeline significantly improves intraoperative 3D reconstruction and alignment, reducing surgeon errors and setting new standards in minimally invasive robotic surgery (MIRS). Furthermore, enhancing precision surgery through high-quality, diverse, and ethical synthetic datasets generated by GANs addresses critical needs in the field. These datasets offer valuable insights, improving preoperative planning and intraoperative decision-making for more effective surgical interventions.  Despite challenges like integration with existing platforms, data privacy, and the need for extensive training, BISTOURY's interdisciplinary strategy and commitment to data protection and user involvement address these effectively. BISTOURY solutions are developed to be modular and scalable, allowing for their application across diverse clinical platforms. Within the project, the compatibility of BISTOURY solutions will be tested on two platforms: a simulated platform of the HUGO RAS and a research MIRS platform based on partners existing technologies. Moreover, for demonstration purposes, BISTOURY will focus on urological procedures, but the approaches are generalizable to all surgical interventions where MIRS is applicable, demonstrating the solution's adaptability and broad potential impact in the field of surgical technology. Continuous involvement of end-users and adherence to stringent data privacy laws are part of the project's core strategies. BISTOURY will actively contribute to HEAL ITALIA's communication and dissemination efforts by demonstrating the practical benefits of integrating AI and AVR in MIRS. Through workshops, publications, and collaborative initiatives, the project aims to elevate the visibility and impact of HEAL ITALIA's objectives. Moreover, the project is committed to a strategic management of intellectual property, ensuring that the innovations are protected and integrated into the HEAL ITALIA Extended Partnership. The collaborative framework of BISTOURY is designed to foster knowledge sharing, joint exploitation of results, and a synergistic progression towards the shared goals of HEAL ITALIA.

  - Economic impact.

BISTOURY, with its groundbreaking robotic platform integrating AI, AVR, and 3D-guided surgery, is set to generate significant economic growth within the medical technology sector. BISTOURY's innovative approach is anticipated to spawn a new market segment in robotic surgery solutions, thanks to its cutting-edge nature which positions it as a prime candidate for attracting venture capital, industry funding, and strategic partnerships. The global medical robotics market, which was valued at USD 18.4 Billion by 2030, is projected to grow at a CAGR of 20.1% during the period 2022 to 2030 [40], highlighting the robust investment potential in this domain. BISTOURY is poised to capture a significant share of the surgical robotics market, which is expected to exhibit substantial growth due to increasing demand for minimally invasive surgeries and the rising prevalence of chronic diseases [41].

  - Social and environmental impact

BISTOURY stands at the forefront of a paradigm shift in healthcare, promising not just technological advancement but also significant social benefits. This project aims to address critical social issues and enhance the quality of life for individuals, as detailed below: Enhancing surgical efficiency and patient safety: By integrating AI, AVR, and 3D-guided robotic surgery, BISTOURY is set to significantly improve surgical efficiency and patient safety. This advancement means fewer surgical complications, reduced postoperative recovery times, and lower long-term healthcare costs for patients. Democratizing access to advanced healthcare: BISTOURY's innovative platform aims to make cutting-edge surgical procedures more accessible, breaking down geographical and socioeconomic barriers. This initiative is especially crucial for patients in remote or underserved regions, ensuring that advanced healthcare is not a privilege but a right for all. Reducing the emotional and financial burden on patients and families: By improving surgical outcomes and reducing recovery times, BISTOURY will alleviate the emotional and financial stress on patients and their families. Better surgical outcomes mean shorter hospital stays, quicker return to daily activities, and less financial strain due to lost income or prolonged medical care. Promoting medical professional well-being and efficiency: The project also focuses on the well-being of medical professionals. By providing surgeons with advanced tools and real-time data, BISTOURY reduces the cognitive and physical strain during complex procedures, allowing surgeons to perform at their best without compromising their health. Fostering healthcare innovation and education: BISTOURY is poised to become a hub for healthcare innovation and education. The project's AVR technology can be used for professional training and continuous education, ensuring that the next generation of medical professionals is equipped with the knowledge and skills to handle the latest technologies in patient care.

  - Dissemination and exploitation of results

The BISTOURY project is committed to a robust dissemination and exploitation strategy to ensure that its groundbreaking results reach the scientific community, industry stakeholders, and the general public effectively. The strategy is multi-faceted, focusing on maximizing impact and ensuring seamless coordination with the communication and dissemination efforts of HEAL ITALIA. Dissemination strategy: i) Scientific publications and conferences: The project will actively publish its findings in high-impact scientific journals and present at international conferences, ensuring that the scientific community is well-informed about the advancements and innovations achieved; ii) Industry engagement: BISTOURY will host industry-specific workshops and/or participate in trade fairs to demonstrate the potential and applicability of the new robotic platform. This direct engagement will facilitate technology transfer and attract industry partners for scaling and further development; iii) Public engagement: The project will utilize various platforms, including social media, webinars, and public lectures, to disseminate information to the general public. This approach aims to raise awareness about the project's benefits, fostering public trust and support. Exploitation Strategy: BISTOURY exploitation activities will include training and certification for medical professionals, telemedicine integration for remote consultations, patient education to increase awareness and acceptance, customization services for healthcare providers, collaborative research projects with external partners, and clinical trials to validate the platform's safety and efficacy. These activities aim to maximize the project's impact, create new revenue streams, and ensure the success and sustainability of the robotic platform in healthcare. i) Commercialization plan: BISTOURY will build a clear roadmap for the commercialization of its robotic platform and related products, and the presence of a company in the project team will be particularly beneficial to define this roadmap. The project will engage with potential investors and industry partners early on to secure the necessary resources and market access for product development and launch; ii) Intellectual Property (IP) management: A strategic approach to IP management will be employed, ensuring that innovations are protected while facilitating technology transfer and commercialization. The project will work closely with legal experts to navigate patenting, licensing, and collaboration agreements; iii) Coordination with HEAL ITALIA's efforts: BISTOURY will align its dissemination and exploitation activities with HEAL ITALIA's broader communication strategy, to amplify its overall impact.

  - Contribution to European and National Policies on Research & Innovation

The BISTOURY project significantly aligns with EU, national, and regional innovation policies, promoting digital and health innovation in line with the EU's strategic goals. It supports the Digital Strategy by integrating AI, AVR, and robotic surgery, and aligns with the Horizon Europe program by fostering collaboration across academia, industry, and healthcare. Regionally, BISTOURY stimulates economic growth and healthcare transformation, resonating with Smart Innovation Strategies by driving technological advancement and modernizing healthcare infrastructure. Aligned with Italy's PNRR, the project fosters digitalization and innovation in healthcare, supporting the plan's digital transformation goals. The project also contributes to the PNRR's objectives of promoting social and territorial cohesion. By enhancing the accessibility and quality of healthcare services, BISTOURY helps reduce health disparities between different regions of Italy, ensuring that innovative healthcare solutions benefit all citizens. Furthermore, BISTOURY's innovative solutions contribute to building a more resilient and sustainable healthcare system, a key objective of the PNRR. The project's emphasis on developing sustainable and efficient healthcare technologies aligns with the plan's focus on resilience and the green transition.

- Participants (Maximum 1 page for each participant).

UCBM, established in 1992, is a dynamic private academic institution devoted to undergraduate and postgraduate education and advanced research. The scientific production per year is consistently and rapidly increasing as well as the amount of research funding raised from competitive sources in Italy, Europe and worldwide (40+ research projects ongoing). Also, technology transfer related activities are rapidly growing with: i) 20+ research projects ongoing in collaboration with large companies and SMEs, ii) 36 registered patents granted in several EU-countries and non-EU countries, and iii) 7 spin-off companies accredited by the University from 2015 to date. To carry out the project activities, UCBM will rely on the strong experience and solid background in the field of robotics, computer vision and artificial intelligence acquired over the years by the involved research units of Advanced Robotic and Human Centred Technologies (CREO) and Computer Systems and Bioinformatics (CoSBi).

| Name and Surname of the team member | Gender | Age (years) | Profile |
| --- | --- | --- | --- |
| Loredana Zollo | F | 47 | Full Professor of Bioengineering (Dean of Engineering at UCBM) |
| Clemente Lauretti | M | 32 | Assistant professor of Bioengineering (RTD-A) |
| Francesca Cordella | F | 44 | Assistant professor of Bioengineering (RTD-B) |
| Paolo Soda | M | 43 | Full Professor of Computer Science and Computer Engineering (Research and Third Mission Coordinator of the Department of Engineering at UCBM) |
| Guido Manni | M | 27 | Biomedical Engineer and PhD student in Artificial Intelligence |
| Rosa Sicilia | F | 30 | Assistant professor of Computer Science and Computer Engineering (RTD-A) |
| Rita Molle | F | 26 | Biomedical Engineer and PhD student in Artificial Intelligence |

Publications

- Lauretti, C., Cordella, F., Saltarelli, I., Morfino, R., & Zollo, L. (2023). A semi-autonomous robot control based on bone layer transition detection for a safe pedicle tapping. International Journal of Computer Assisted Radiology and Surgery, 1-11.

- Tamantini, C., di Luzio, F. S., Hromei, C. D., Cristofori, L., Croce, D., Cammisa, M., ... & Zollo, L. (2023). Integrating Physical and Cognitive Interaction Capabilities in a Robot-Aided Rehabilitation Platform. IEEE Systems Journal.

- Lauretti, C., Cordella, F., Tamantini, C., Gentile, C., di Luzio, F. S., & Zollo, L. (2020). A surgeon-robot shared control for ergonomic pedicle screw fixation. IEEE Robotics and Automation Letters

- Zollo, L., Di Pino, G., Ciancio, A. L., Ranieri, F., Cordella, F., Gentile, C., ... & Guglielmelli, E. (2019). Restoring tactile sensations via neural interfaces for real-time force-and-slippage closed-loop control of bionic hands. Science robotics, 4(27), eaau9924.

- Tronchin, L., Sicilia, R., Cordelli, E., Ramella, S., & Soda, P.Evaluating GANs in medical imaging. In Deep Generative Models, and Data Augmentation, Labelling, and Imperfections: Proceedings Springer International Publishing.

Projects

- ARONA - Navigazione chirurgica assistita da robotica avanzata, PNR 2015-2020 PON “Ricerca e Innovazione” 2014-2020

- BONE - Sistema roBOtico cooperativo per chirurgia spiNalE (Proof of concept) – UCBM University Strategic Projects 2023

- ODIN - Leveraging AI based technology to transform the future of health care delivery in Leading Hospitals in Europe - Horizon 2020 - Innovation Action - DT-ICT-12-2020

- FAIR - Future Artificial Intelligence Research – Piano Nazionale di Ripresa e Resilienza (PNRR) Minestry of University and Reserach (MUR) - project PE0000013-FAIR

- Fit4MedRob: Fit for Medical Robotics project PNC0000007 funded by MIUR

Significant infrastructure and technical equipment

• 7 Dof arm (Kuka LRW 4+), • Haptic device (Novint Falcon), • Tiago robot (equipped with a 7 DoF arm), • Vicon Optoelectronic system, • BTS smart optoelectronic system, • Network Attached Storage for big data: QNAP TS-451 • Workstation  equipped with: 2 CPU AMD 64 CORE, 1 TB di RAM, 15 TB SSD, 4 GPU NVIDIA

Teleconsys is an innovative SME with 100% Italian capital, operating in the fields of consulting, systems integration, application development, cybersecurity and the provision of services in the Information & Communication Technology sector. The company holds 10 Management System Certifications (including ISO 56002 - Innovation Management System). In addition, since 2021, Teleconsys has prepared a Sustainability Report, demonstrating the Company's ongoing focus on environmental, social and economic (ESG) issues, and in July 2023 it joined the Foundation for Digital Sustainability, the first recognised research foundation in Italy dedicated to investigating digital sustainability issues.

Teleconsys operations are organized into four Business Units: 1) NEGIS offers innovative solutions for the realization of modern hyperconverged and software-defined infrastructures. 2) ADUX realizes modern applications using emerging architectural patterns. 3) SEOP offers an extensive catalogue of IT services from managed to on-premises. 4) CYGO offers Security Strategy and Assessment services (NIST, national FW, 27002), vulnerability assessment & penetration testing, code testing, incident management, GDPR compliance. Transversally to the BUs operates the Digital Strategy and Innovation organizational unit, reporting directly to the CEO. It proposes digital innovation skills, the development of the main Digital Enablers (DIARQ), and the Implementation of Open Innovation paradigms.

In recent years, the company has focused on DLT, Generative AI, xR & metaverse technologies, which are the expertise basis of the present proposal.

| Name and Surname of the team member | Gender | Age (years) | Profile |
| --- | --- | --- | --- |
| Marco Chessari | M | 57 | Head of the Innovation Area at Teleconsys |
| Giordano Pescetelli | M | 26 | Innovation Consultant, deep tech passionate, involved in research and development of new technologies, mainly in the fields of AI, Blockchain, DLT and IoT |
| Daniele Di Noto | M | 26 | Innovation Consultant in the area of AI and Spatial Computing, participating in research, development and open innovation projects |
| Greta Grillo | F | 28 | AI Data Engineer, with skills including explainable AI, image analysis and clinical data management |
| Massimo Capurro Lladò | M | 25 | Innovation Consultant, Distributed Digital Identity & Metaverse engineer |
| Pau Guardiola | M | 36 | UI/UX Multimedia Director at UCAM |

Publications

- Studying Anatomy in #augmentedreality at UCAM Universidad Católica San Antonio de Murcia XR LAb.

- #Learning three-dimensionally about proteins and their composition with Nanome app in the new classroom at UCAM Universidad Catolica San Antonio de Murcia dedicated to classes in the #metaverse

Projects

- Teleconsys MetaLab

FPUCBM

Fondazione Policlinico Universitario Campus Bio-Medico (FPUCBM) is a not-for-profit institution pursing the aim of protecting and promoting the human person in the field of healthcare, training, scientific research and innovation in the biomedical and health fields, both clinical and translational. Università Campus Bio-Medico di Roma (UCBM) has devolved at the end of 2021 the Policlinico Universitario Campus Bio-Medico business unit to the FPUCBM. From January 1st 2022, all clinical activities as well as clinical and translational research activities are developed by FPUCBM. FPUCBM Urology team is mainly focused in minimally-invasive procedures and precision medicine. A solid background in minimally-invasive surgery is well documented by literature as robotic surgeries became the standard of treatment for complex oncologic cases. The extensive experience in the realms of robotics and precision medicine encompasses a rich tapestry of collaborative projects and hands-on involvement with groundbreaking technologies, notably the Hugo RAS System. In the field of robotics, our team actively contributed to the development and implementation of this cutting-edge robotic platform, fostering a deep understanding of their capabilities in various applications and contributing to its implementation in challenging and complex surgical procedures. The Hugo RAS System has demonstrated its efficacy in enhancing surgical precision, showing a not inferiority compared to other robotic platforms. Our team’s engagement with the Hugo RAS System is complemented by a commitment to staying abreast of the latest research and improvement of its performance. This continuous involvement allowed to bring a wealth of knowledge to the intersection of robotics and precision medicine.

| Name and Surname of the team member | Gender | Age (years) | Profile |
| --- | --- | --- | --- |
| Rocco Papalia | M | 43 | Full Professor of Urology |
| Francesco Prata | M | 31 | Urology consultant, PhD student on AI |

Publications

- Prata F, Ragusa A, Anceschi U, Iannuzzi A, Tedesco F, Cacciatore L, Civitella A, Tuzzolo P, Cirillo R, Callè P, Raso G, Fantozzi M, Pira M, Prata SM, Simone G, Scarpa RM, Papalia R. Three-arms off-clamp robot-assisted partial nephrectomy with the new Hugo robot-assisted surgery system. BJU Int. 2024 Jan;133(1):48-52. doi: 10.1111/bju.16166. Epub 2023 Sep 6

- Prata F, Ragusa A, Civitella A, Tuzzolo P, Tedesco F, Cacciatore L, Iannuzzi A, Callè P, Raso G, Fantozzi M, Pira M, Ricci M, Pino M, Minore A, Basile S, Testa A, Crimi VG, Deanesi N, Travino A, D'Addurno G, Scarpa RM, Papalia R. Robot-assisted partial nephrectomy using the novel Hugo™ RAS system: Feasibility, setting and perioperative outcomes of the first off-clamp series. Urologia. 2024 Jan 4:3915603231220109. doi: 10.1177/03915603231220109.

- Prata F, Raso G, Ragusa A, Iannuzzi A, Tedesco F, Cacciatore L, Civitella A, Tuzzolo P, D'Addurno G, Callè P, Basile S, Fantozzi M, Pira M, Prata SM, Anceschi U, Simone G, Scarpa RM, Papalia R. Robot-Assisted Renal Surgery with the New Hugo Ras System: Trocar Placement and Docking Settings. J Pers Med. 2023 Sep 13;13(9):1372. doi: 10.3390/jpm13091372

- Hugo RAS Robot-Assisted Partial Nephrectomy for High-Nephrometry Score Complex Renal Mass: Case Report and Surgical Technique. Prata F ., Ragusa A., Anceschi U., Civitella A., Tuzzolo P., Tedesco F., Cacciatore L., Iannuzzi A., Callè P., Raso G., Fantozzi M., Pira M., Simone G., Scarpa R.M., & Papalia R. (2023) Videourology,

- Cacciatore L, Costantini M, Tedesco F, Prata F, Machiella F, Iannuzzi A, Ragusa A, Deanesi N, Qaddourah YR, Brassetti A, Anceschi U, Bove AM, Testa A, Simone G, Scarpa RM, Esperto F, Papalia R. Robotic Medtronic Hugo™ RAS System Is Now Reality: Introduction to a New Simulation Platform for Training Residents. Sensors (Basel). 2023 Aug 23;23(17):7348.

Projects

- Surgical Product Surveillance Registry Platform Base Clinical Investigator Plan (MedTronic Hugo RAS System) since 2022.

- USC-IRE Project N4-C3: University of Southern California / "Regina Elena" National Cancer Institute collaboration: improving time efficiency of robot assisted radical cystectomy with total intracorporeal urinary diversions.

- Standardization of robot assisted radical nephrectomy and IVC thrombectomy for renal tumors with level II and III IVC trombi. Two centers experience. (University of Southern California - "Regina Elena National Cancer Institute"

Significant infrastructure and technical equipment

• Hugo RAS System robotic platform and robotic simulator and • Simulation Center at UCBM

Bibliography

- Tronchin, Lorenzo, et al. "Evaluating GANs in medical imaging." Deep Generative Models, and Data Augmentation, Labelling, and Imperfections: First Workshop, DGM4MICCAI 2021, and First Workshop, DALI 2021, Held in Conjunction with MICCAI 2021, Strasbourg, France, October 1, 2021, Proceedings 1. Springer International Publishing, 2021.

- Tronchin, Lorenzo, et al. "LatentAugment: Data Augmentation via Guided Manipulation of GAN's Latent Space." arXiv preprint arXiv:2307.11375 (2023).

- Lopez, E., Zollo, L., & Guglielmelli, E. (2013, November). Teleoperated control based on virtual fixtures for a redundant surgical system. In 2013 IEEE/RSJ IROS (pp. 450-455). IEEE.

- Lauretti, C., Cordella, F., Saltarelli, I., Morfino, R., & Zollo, L. (2023). A semi-autonomous robot control based on bone layer transition detection for a safe pedicle tapping. International Journal of Computer Assisted Radiology and Surgery, 1-11.

- Lauretti C, Cordella F, Zollo L, Larizza P (2021), Apparato e metodo di controllo di un manipolatore robotico. PATENT N. IT2020000019 00A1

- Lauretti, C., Cordella, F., Tamantini, C., Gentile, C., di Luzio, F. S., & Zollo, L. (2020). A surgeon-robot shared control for ergonomic pedicle screw fixation. IEEE Robotics and Automation Letters

- Lopez, E., Zollo, L., & Guglielmelli, E. (2013, November). Teleoperated control based on virtual fixtures for a redundant surgical system. In 2013 IEEE/RSJ IROS (pp. 450-455). IEEE.

- Dobson, G. P. (2020). Trauma of major surgery: a global problem that is not going away. International Journal of Surgery, 81, 47-54.

- Fabri, P. J., & Zayas-Castro, J. L. (2008). Human error, not communication and systems, underlies surgical complications. Surgery, 144(4), 557-565.

- Thiels, C. A., Lal, T. M., Nienow, J. M., Pasupathy, K. S., Blocker, R. C., Aho, J. M., ... & Bingener, J. (2015). Surgical never events and contributing human factors. Surgery, 158(2), 515-521.

- Cheng, H., Clymer, J. W., Chen, B. P. H., Sadeghirad, B., Ferko, N. C., Cameron, C. G., & Hinoul, P. (2018). Prolonged operative duration is associated with complications: a systematic review and meta-analysis. Journal of Surgical Research, 229, 134-144.

- Khajeh, Elias et al. “Outcomes of Robot-Assisted Surgery in Rectal Cancer Compared with Open and Laparoscopic Surgery.” Cancers vol. 15,3 839. 29 Jan. 2023, doi:10.3390/cancers15030839

- Zahid, Afra et al. “Robotic surgery in comparison to the open and laparoscopic approaches in the field of urology: a systematic review.” Journal of robotic surgery vol. 17,1 (2023): 11-29. doi:10.1007/s11701-022-01416-7

- Childers, C. P., & Maggard-Gibbons, M. (2018). Estimation of the acquisition and operating costs for robotic surgery. Jama, 320(8), 835-836.

- Kuo, Li-Jen et al. “A pilot study comparing ergonomics in laparoscopy and robotics: beyond anecdotes, and subjective claims.” Journal of surgical case reports vol. 2020,2 rjaa005. 21 Feb. 2020, doi:10.1093/jscr/rjaa005

- Antoniou, Stavros A et al. “Robot-assisted laparoscopic surgery of the colon and rectum.” Surgical endoscopy vol. 26,1 (2012): 1-11. doi:10.1007/s00464-011-1867-y

- Louw, Deon F et al. “Surgical robotics: a review and neurosurgical prototype development.” Neurosurgery vol. 54,3 (2004): 525-36; discussion 536-7. doi:10.1227/01.neu.0000108638.05274.e9

- Andolfi, Ciro et al. “Current Status of Robotic Surgery in Pediatric Urology.” Journal of laparoendoscopic & advanced surgical techniques. Part A vol. 29,2 (2019): 159-166. doi:10.1089/lap.2018.0745

- Muaddi, H., El Hafid, M., Choi, W. J., Lillie, E., de Mestral, C., Nathens, A., ... & Karanicolas, P. J. (2021). Clinical outcomes of robotic surgery compared to conventional surgical approaches (laparoscopic or open): a systematic overview of reviews. Annals of surgery, 273(3), 467-473.

- Sheetz, K. H., Claflin, J., & Dimick, J. B. (2020). Trends in the adoption of robotic surgery for common surgical procedures. JAMA network open, 3(1), e1918911-e1918911.

- Shaw, R. D., Eid, M. A., Bleicher, J., Broecker, J., Caesar, B., Chin, R., ... & Ivatury, S. J. (2022). Current barriers in robotic surgery training for general surgery residents. Journal of surgical education, 79(3), 606-613.

- Peters, B. S., Armijo, P. R., Krause, C., Choudhury, S. A., & Oleynikov, D. (2018). Review of emerging surgical robotic technology. Surgical endoscopy, 32, 1636-1655.

- Leddy, L. S., Lendvay, T. S., & Satava, R. M. (2010). Robotic surgery: applications and cost effectiveness. Open Access Surgery, 99-107.

- Randell, R., Honey, S., Alvarado, N., Pearman, A., Greenhalgh, J., Long, A., ... & Dowding, D. (2016). Embedding robotic surgery into routine practice and impacts on communication and decision making: a review of the experience of surgical teams. Cognition, Technology & Work, 18, 423-437.

- Stringfield, S. B., Parry, L. A., Eisenstein, S. G., Horgan, S. N., Kane, C. J., & Ramamoorthy, S. L. (2022). Experience with 10 years of a robotic surgery program at an Academic Medical Center. Surgical endoscopy, 1-11.

- Loftus, Tyler J et al. “Artificial Intelligence and Surgical Decision-making.” JAMA surgery vol. 155,2 (2020): 148-158. doi:10.1001/jamasurg.2019.4917

- Wilk, R. (2019). Application of Computed tomography and magnetic resonance in 3D modeling. In Stem cells and biomaterials for regenerative medicine (pp. 121-142). Academic Press.

- Mouravliansky, N., Matsopoulos, G. K., Delibasis, K., Asvestas, P., & Nikita, K. S. (2004). Combining a morphological interpolation approach with a surface reconstruction method for the 3-D representation of tomographic data. Journal of Visual Communication and Image Representation, 15(4), 565-579.

- Naveenkumar, R., & Sanjay, S. (2014). Morphological Image Processing Approach for 2D to 3D Reconstruction of MRI Brain Tumor from MRI Images. The International Journal of Science and Technoledge, 2(5), 133.

- Dang, N. P., Chandelon, K., Barthélémy, I., Devoize, L., & Bartoli, A. (2021). A proof-of-concept augmented reality system in oral and maxillofacial surgery. Journal of Stomatology, Oral and Maxillofacial Surgery, 122(4), 338-342.

- Fida, B., Cutolo, F., di Franco, G., Ferrari, M., & Ferrari, V. (2018). Augmented reality in open surgery. Updates in surgery, 70(3), 389-400.

- Fu, Z., Jin, Z., Zhang, C., He, Z., Zha, Z., Hu, C., ... & Ye, X. (2021). The future of endoscopic navigation: A review of advanced endoscopic vision technology. IEEE Access, 9, 41144-41167.

- Bhat, S. F., Birkl, R., Wofk, D., Wonka, P., & Müller, M. (2023). Zoedepth: Zero-shot transfer by combining relative and metric depth. arXiv preprint arXiv:2302.12288.

- Heusel, M., Ramsauer, H., Unterthiner, T., Nessler, B., & Hochreiter, S. (2017). Gans trained by a two time-scale update rule converge to a local nash equilibrium. Advances in neural information processing systems, 30.

- Kynkäänniemi, T., Karras, T., Laine, S., Lehtinen, J., & Aila, T. (2019). Improved precision and recall metric for assessing generative models. Advances in Neural Information Processing Systems, 32.

- Sun, Chang, Johan van Soest, and Michel Dumontier. "Generating synthetic personal health data using conditional generative adversarial networks combining with differential privacy." Journal of Biomedical Informatics (2023): 104404.

- Sica M, Piazzolla P, Amparore D, Verri P, De Cillis S, Piramide F, Volpi G, Piana A, Di Dio M, Alba S, Gatti C, Burgio M, Busacca G, Giordano A, Fiori C, Porpiglia F, Checcucci E. 3D Model Artificial Intelligence-Guided Automatic Augmented Reality Images during Robotic Partial Nephrectomy. Diagnostics (Basel). 2023 Nov 16;13(22):3454. doi: 10.3390/diagnostics13223454. PMID: 37998590; PMCID: PMC10670293.

- Van Nortwick, Sara S., et al. "Methodologies for establishing validity in surgical simulation studies." Surgery 147.5 (2010)

- Zevin, Boris, et al. "A consensus-based framework for design, validation, and implementation of simulation-based training curricula in surgery." Journal of the American College of Surgeons 215.4 (2012): 580-586.

- Global Surgical Robots Market Size, Share, and COVID-19 Impact Analysis, By Application (General Surgery, Gynaecological Surgery, Orthopaedic Surgery, Neurosurgery), By Product & Service Type (Instrument & Accessories, Robotic Systems, Services), By End Users (Hospital, Clinics, Ambulatory Surgery Centres, Others), and By Region (North America, Europe, Asia-Pacific, Latin America, Middle East, and Africa), Analysis and Forecast 2021 – 2030 – website: https://www.sphericalinsights.com/reports/surgical-robots-market

- Kovesdy, C. P. (2022). Epidemiology of chronic kidney disease: an update 2022. Kidney International Supplements, 12(1), 7-11.